ABC Manufacturing – Project Notes for Executive Update

# Recent Achievements

Supply Chain Excellence exceeded planned progress and completed supplier segmentation.

Customer Experience is ahead of schedule and completed the first service-dashboard prototype.

Cyber Resilience completed a priority control assessment.

Data & Analytics Enablement completed the initial data-domain assessment.

# Key Concerns

ERP integration defects are pressuring the testing timeline.

Finance requirements remain unresolved for two major process areas.

Plant productivity benefits are below the original business case.

Procurement has supplier-data quality issues.

Several specialists are above planned utilization.

# Decisions / Support Required

Confirm priority for resolving ERP integration defects.

Nominate business owners for unresolved finance requirements.

Approve a focused intervention for plant productivity.

Confirm ownership and quality thresholds for supplier master data.

# Next Steps

Complete ERP defect triage.

Run finance requirement-resolution workshops.

Review plant productivity assumptions.

Establish supplier-data remediation plan.