ABC Manufacturing – Steering Committee Meeting Transcript

# Transcript

00:02 Engagement Lead: Review progress, ERP testing risk and plant productivity actions.

00:07 Client CFO: Finance transformation is behind plan; identify critical phase-one requirements.

00:11 Finance Lead: Six unresolved requirements; two affect regulatory reporting and are critical.

00:16 Client CIO: ERP integration defects may cause a two-week impact if not resolved this week.

00:21 Technology Lead: Additional resources assigned; defect triage expected by Friday.

00:26 Operations Director: Plant productivity benefits are below expectation at two plants.

00:31 Operations Consultant: Recommend a focused diagnostic before changing the business case.

00:36 Client CFO: Provide diagnostic scope and timeline before next steering committee.

00:41 Engagement Lead: Agreed; update integrated risk register.

00:44 Client CIO: Need named business owners for critical supplier data domains.

00:47 Procurement Lead: Initial ownership list by Monday.

00:50 Engagement Lead: Finance to identify phase-one requirements; technology Friday; operations diagnostic; procurement Monday.

00:54 Client CFO: Include budget implications for additional ERP resources.